CARINI GROUP LLC

Digital Platform — Web & Operations System

Project Proposal

March 2026

Prepared by Dev8X

For: Alex Carini, Founder & CEO

carinigroup.com | Alex@CariniGroup.com

# Section 1 — What Are We Building?

The Carini Group Digital Platform is a custom, full-stack web application that serves as the central operating system for Carini Group LLC, a boutique New York City real estate brokerage. It connects six distinct user types — Super Admin (Alex Carini), Agents, Buyers and Sellers, Landlords and Tenants, Investors, and External Parties (attorneys, title companies, mortgage brokers) — alongside the general public visiting the firm's website as unauthenticated visitors.

The platform manages the entire real estate lifecycle end-to-end: from the first moment a prospective client discovers Carini Group online or submits an enquiry, through consultation booking, multilingual property search and virtual tours, document submission, structured deal-room coordination with all transaction parties, automated follow-up at every pipeline stage, through to post-closing re-engagement. It replaces manual lead tracking, fragmented email-based transaction management, and passive listing catalogues with a single, intelligent, multilingual platform — eliminating lead leakage, reducing agent overhead by at least 30% per deal, and enabling international buyers to complete the first three stages of their buying journey without requiring a physical visit to New York City.

In short: this platform is not a marketing afterthought — it is the firm's complete operational infrastructure, owned entirely by Carini Group, designed to support a 30–40% increase in annual transaction volume with no proportional increase in headcount.

# Section 2 — Project Team

The team uses Full Stack roles and a merged Lead Architect & PM position, eliminating role-boundary overhead. Each role is assigned a market tier which determines billing rates.

| Role | Count | Person(s) |
| --- | --- | --- |
| Lead Architect & PM | ×1 | Amir Khan |
| Senior Full Stack Developer | ×2 | Bilal Azhar, Sara Qureshi |
| Senior DevOps Engineer | ×1 | Omar Sheikh |
| Junior Full Stack Developer | ×2 | Hassan Raza, Fatima Malik |
| UI/UX Designer | ×1 | Zara Noor |

# Section 3 — Market Rates Comparison

The benchmark below uses realistic 2026 remote rates across US, Europe, and South Asia. Each role is shown with its corresponding market rate. South Asian rates are applied for all billing in this proposal.

| Region | Full Stack Developer | DevOps Engineer | UI/UX Designer | Lead Architect & PM |
| --- | --- | --- | --- | --- |
| US (Remote) | $70–90/hr | $80–110/hr | $65–90/hr | $100–150/hr |
| Europe (Remote) | $30–45/hr | $35–50/hr | $28–42/hr | $50–70/hr |
| South Asia | $25/hr | $25/hr | $15/hr | $25/hr |

## Billing Rate Assignment

Billing Rate Assignment for This Proposal: Lead Architect & PM, Senior Full Stack Developer, and Senior DevOps Engineer are billed at Mid South Asian rates ($25/hr), reflecting their senior responsibilities at an accessible price point. Junior Full Stack Developer (×2) and UI/UX Designer are billed at Junior South Asian rates ($15/hr) — all validated for modern full-stack delivery.

# Section 4 — Cost Estimate

## Cost Estimate — South Asian Team Rates

Development labour costs only. Billing tiers reflect the role assignments above: the Lead Architect & PM, Senior Full Stack Developer, and Senior DevOps Engineer are billed at Mid South Asian rates ($25/hr); Junior Full Stack Developers and UI/UX Designer are billed at Junior South Asian rates ($15/hr).

| Role | Person | Rate | Est. Hours | Est. Cost |
| --- | --- | --- | --- | --- |
| Lead Architect & PM (×1) | Amir Khan | $25/hr | 1,320 | $33,000 |
| Senior Full Stack Developer (×2) | Bilal Azhar, Sara Qureshi | $25/hr | 3,360 | $84,000 |
| Senior DevOps Engineer (×1) | Omar Sheikh | $25/hr | 840 | $21,000 |
| Junior Full Stack Developer (×2) | Hassan Raza, Fatima Malik | $15/hr | 2,400 | $36,000 |
| UI/UX Designer (×1) | Zara Noor | $15/hr | 1,080 | $16,200 |
| TOTAL |  |  | 9,000 hrs 9,000 ÷ (8 × 5 × 7) = 32 weeks | $190,200 |

Additional Costs (not included in labour estimate above): Cloud infrastructure and SaaS services — including AWS (EKS, RDS, S3, CloudFront, SES, ElastiCache, Secrets Manager), dedicated Kubernetes worker nodes, Anthropic Claude API, Mapbox GL, Datadog APM, and third-party integrations such as the RLS API, Google Calendar, and Exchange Rate API — will be billed separately based on usage volume.

# Section 5 — Why a South Asian Team Makes Sense

- 60–80% cost saving vs. US rates — Equivalent quality at a fraction of US market cost — freeing budget for product growth and next-phase features.

- Large pool of React / Node.js talent — South Asia produces millions of engineers annually with extensive US client-project experience in Next.js, Express.js, PostgreSQL, and microservices architecture.

- Timezone-friendly collaboration — Flexible working hours allow meaningful overlap with US time zones for daily standups, sprint reviews, and CRM walkthrough sessions.

- Fast ramp-up on modern stacks — Proven with Next.js 14, TypeScript, Express.js microservices, Kubernetes on AWS EKS, TailwindCSS, Redux Toolkit, React Query, GSAP, and the Anthropic Claude API — the exact technology stack used in this project.

# Section 6 — References

The following Upwork profiles were used to benchmark market rates across regions and roles.

## 1. US Remote

Full Stack Developer

https://www.upwork.com/freelancers/~014d4f896c530c3193?mp_source=share

https://www.upwork.com/freelancers/adamallam?mp_source=share

https://www.upwork.com/freelancers/~0157f208d3bf6ebff5?mp_source=share

https://www.upwork.com/freelancers/lkdev?mp_source=share

https://www.upwork.com/freelancers/~01f797275f19192eea?mp_source=share

DevOps Engineer

https://www.upwork.com/freelancers/spacerocket?mp_source=share

https://www.upwork.com/freelancers/crifasielliott?mp_source=share

https://www.upwork.com/freelancers/nelsgodfredson2?mp_source=share

https://www.upwork.com/freelancers/serverhelper?mp_source=share

https://www.upwork.com/freelancers/umairn?mp_source=share

UI/UX Designer

https://www.upwork.com/freelancers/sergeyreznik?mp_source=share

https://www.upwork.com/freelancers/kristinmciver?mp_source=share

https://www.upwork.com/freelancers/julieng?mp_source=share

https://www.upwork.com/freelancers/~0114ef502cc2d32a55?mp_source=share

https://www.upwork.com/freelancers/natalliagoroshko?mp_source=share

Tech Lead

https://www.upwork.com/freelancers/michaelklosner?mp_source=share

https://www.upwork.com/freelancers/~01b27cd8942c40e5ea?mp_source=share

https://www.upwork.com/freelancers/~0179b586dca8613427?mp_source=share

https://www.upwork.com/freelancers/nonara?mp_source=share

https://www.upwork.com/freelancers/~01626ab4a39a0756c4?mp_source=share

## 2. Europe Remote

Full Stack Developer

https://www.upwork.com/freelancers/~01925090a3b319f0de?mp_source=share

https://www.upwork.com/freelancers/~01e2c162c2d772977b?mp_source=share

https://www.upwork.com/freelancers/~017906686bd6b3cfc7?mp_source=share

https://www.upwork.com/freelancers/svitlanadev?mp_source=share

https://www.upwork.com/freelancers/sabirhussain?mp_source=share

DevOps Engineer

https://www.upwork.com/freelancers/fabricetriboix?mp_source=share

https://www.upwork.com/freelancers/ledis?mp_source=share

https://www.upwork.com/freelancers/maksympu?mp_source=share

https://www.upwork.com/freelancers/~01b00aef07ad919b00?mp_source=share

https://www.upwork.com/freelancers/~01b00aef07ad919b00?mp_source=share

UI/UX Designer

https://www.upwork.com/freelancers/~013796416c81608fad?mp_source=share

https://www.upwork.com/freelancers/sidor?mp_source=share

https://www.upwork.com/freelancers/~016cf0e4c29dd10a2b?mp_source=share

https://www.upwork.com/freelancers/~01e908f539a5339efd?mp_source=share

https://www.upwork.com/freelancers/~0113db0fe1301c338c?mp_source=share

Tech Lead

https://www.upwork.com/freelancers/~01504e86dbeddc7df2?mp_source=share

https://www.upwork.com/freelancers/iond9?mp_source=share

https://www.upwork.com/freelancers/andrewthepro?mp_source=share

https://www.upwork.com/freelancers/~016b3709d9d386d5a8?mp_source=share

https://www.upwork.com/freelancers/mykolas51?mp_source=share

## 3. South Asia

Full Stack Developer

https://www.upwork.com/freelancers/naumannaseer444?mp_source=share

https://www.upwork.com/freelancers/nooruddeen?mp_source=share

https://www.upwork.com/freelancers/muhammadadamc2?mp_source=share

https://www.upwork.com/freelancers/harisfullstackdeveloper?mp_source=share

https://www.upwork.com/freelancers/~017512f69372080923?mp_source=share

DevOps Engineer

https://www.upwork.com/freelancers/~01ad3a1340289ef7a8?mp_source=share

https://www.upwork.com/freelancers/bestdevops?mp_source=share

https://www.upwork.com/freelancers/~01ba20dc68a2d1f38f?mp_source=share

https://www.upwork.com/freelancers/zayandevops?mp_source=share

https://www.upwork.com/freelancers/~01ee253f6c3038464b?mp_source=share

UI/UX Designer

https://www.upwork.com/freelancers/~0115757cd3409d4abf?mp_source=share

https://www.upwork.com/freelancers/zuraizzafar?mp_source=share

https://www.upwork.com/freelancers/uxuidesignerupwork?mp_source=share

https://www.upwork.com/freelancers/sruiuxdesigner?mp_source=share

https://www.upwork.com/freelancers/~014743c9c381c3071c?mp_source=share

Tech Lead

https://www.upwork.com/freelancers/~011c64ff284fa023bf?mp_source=share

https://www.upwork.com/freelancers/~0171af25b7a3ca393b?mp_source=share

https://www.upwork.com/freelancers/jaykumarvaghani?mp_source=share

https://www.upwork.com/freelancers/~01edef3070378462c1?mp_source=share

https://www.upwork.com/freelancers/~012fed6987e9cd5f0c?mp_source=share